Wardens Report

Open Spaces Committee 27 October 2015

(Previous report 29/09/15)

Work Undertaken (since last report)

- All general day to day duties carried out as per usual

(Litter picking, bins etc)

- Still cutting grass in all areas

- Made two new bench bases and put out two new benches at top of slope in Brittens field.

- Cut back hazel near play equipment at West Crescent (as requested in safety report).

- Started cutting paths and hedges on hill.

- Felled & cleared two dead tree stumps along canal bank.

- Felled & cleared dead tree at cemetery.

- Felled & cleared dead tree at bottom of Cleeves close.

- Started work sorting stone out at cemetery.

- Emptied all of planters around town.

- Put out two refurbished goal posts.

- Started to clear leaves off the Recreation area.

- Made more efficient flail trolley (as it kept falling off & became hard to move).

Work Plans

- Finish cutting back paths & hedges on Herne hill.

- Continue sorting and begin moving stone at cemetery.

- Put out new bin at West Crescent.

- Trim back hedges/trees at Winterhay.

- Hope to plant winter bedding in November.

- Put out remaining benches.

- Continue to clear leaves off Recreation ground.

General

- Work started on Britten’s field on new football pavilion.

- Had a firm come to give a quote for hot water in wardens’ workshop